PYLOS MOBILE GAME
Development Proposal

Prepared: September 02, 2026
Project ID: 40686055

# 1. Executive Summary

Thank you for sharing the Pylos game requirements and rule documentation. Based on your detailed specification document, this project is a full-featured mobile game platform — not a simple game rebuild — modeled after your existing chess application with online play, monetization, social features, and progression systems.

This proposal outlines a phased development approach with realistic timelines and budget estimates, allowing you to launch in stages and scale features over time.

# 2. Project Understanding

We understand you need:

Platform: iOS and Android (Unity engine)

Situation: Original source code lost — full rebuild required

Publishing: App Store and Google Play Store deployment support

Reference: Feature parity with your existing chess game platform

Game: Pylos — strategic pyramid-building board game by David G. Royffe

# 3. Complete Feature Scope (From Your Document)

## 3.1 Core Game Modes

Children Version — simplified rules (move-up only, no square reclaim)

Mature Version — full official rules with square formation and alignment reclaim

Maniac Version — expanded 7×7 board with 140 pieces (70 per player)

Game timers: 10 minutes (4×4) / 20 minutes (7×7)

## 3.2 Gameplay & AI

Play vs Computer — Easy, Medium, Hard, Practice Match

Play vs Friends — invite system with purchasable friend slots (diamonds)

Play Online — ranked matchmaking for all three rule sets

Interactive tutorial and in-app rulebook for each mode

Power-ups / ammos — freeze opponent timer, board obstacles, dirt tiles (IAP + VIP perks)

Tournaments — unlock after 20 Mature games; Maniac mode gated behind progression

## 3.3 Monetization & Economy

VIP Membership — 7-day free trial, then $5/week, $10/month, or $50/year

VIP benefits — ad removal, exclusive emojis, VIP character, weekly diamonds, exclusive board skins

In-app purchases — character skins, marble designs, board themes, power-ups

Rewarded ads — watch video for gift boxes (as in chess app)

Chest & key system — win chests on victory; keys unlock random rewards (League of Legends style)

Thematic environments — desert, jungle, space, etc.

## 3.4 Player Profile & Social

Google Play / Game Center account login

Leaderboards, match history, social features

Quests, achievements, and challenges

Collection system — skins, pets, relics

Progression and experience-based unlocks

## 3.5 Future Enhancements (Phase 2+)

Gravity mechanic — marbles restricted to specific levels

Color-coded spheres with placement restrictions

Team play and cooperative modes

Battle royale multiplayer mode

# 4. Recommended Phased Development

Given the full scope, we recommend building in four phases. Each phase delivers a working, testable product before moving to the next.

## Phase 1 — Core Game MVP

Duration: 6–8 weeks    |    Estimated Cost: ₹3,50,000 – ₹4,50,000

Deliverables:

Classic Pylos (Mature rules) — full game logic

Local 2-player (pass-and-play)

AI opponent — Easy, Medium, Hard

Clean mobile UI with board, marbles, and animations

Interactive tutorial and rulebook

Basic menu and settings

iOS + Android builds (TestFlight / internal testing)

## Phase 2 — Online & Accounts

Duration: 6–8 weeks    |    Estimated Cost: ₹4,00,000 – ₹5,50,000

Deliverables:

User accounts — Google Play / Apple sign-in

Online multiplayer and matchmaking

Play vs Friends with invite system

Match history and basic player profiles

Game timers (10 min / 20 min)

Children Version game mode

Backend server setup and deployment

## Phase 3 — Monetization & Progression

Duration: 4–6 weeks    |    Estimated Cost: ₹3,00,000 – ₹4,00,000

Deliverables:

Ad integration (banner, interstitial, rewarded video)

VIP subscription — trial, weekly/monthly/yearly plans

In-app purchases — skins, boards, characters

Chest & key reward system

Quests, achievements, and daily rewards

Gift box via rewarded video ads

Diamond economy and shop

## Phase 4 — Advanced Features

Duration: 4–6 weeks    |    Estimated Cost: ₹3,50,000 – ₹5,00,000

Deliverables:

Maniac Version (7×7 board, 140 pieces)

Power-ups and special ammos (IAP)

Tournaments and ranked seasons

Leaderboards and social features

Collection — pets, relics, themed environments

Friend slots (diamond purchase)

App Store + Play Store publishing support

# 5. Timeline Summary

| Phase | Duration | Cumulative | Estimated Cost (INR) |
| --- | --- | --- | --- |
| Phase 1 — Core MVP | 6–8 weeks | 6–8 weeks | ₹3,50,000 – ₹4,50,000 |
| Phase 2 — Online | 6–8 weeks | 12–16 weeks | ₹4,00,000 – ₹5,50,000 |
| Phase 3 — Monetization | 4–6 weeks | 16–22 weeks | ₹3,00,000 – ₹4,00,000 |
| Phase 4 — Advanced | 4–6 weeks | 20–28 weeks | ₹3,50,000 – ₹5,00,000 |

Full Project Total: 5–7 months  |  ₹14,00,000 – ₹19,00,000 INR

# 6. Budget Alignment Note

Your posted project budget (₹1,000 – ₹21,000 INR) covers approximately Phase 1 planning and a basic prototype only. The complete feature set described in your document requires the phased budget outlined above.

Recommended starting point: Phase 1 (Core MVP) — delivers a playable, publishable-quality game with AI that you can demo and use to secure further investment or proceed with later phases.

# 7. Included vs. Not Included

| Included in Development | Client Responsibility |
| --- | --- |
| Game design and development (Unity) | Apple Developer account ($99/year) |
| All game logic per official Pylos rules | Google Play Developer account ($25 one-time) |
| UI/UX design and implementation | App Store / Play Store listing fees |
| AI opponent programming | Server hosting costs (ongoing) |
| Backend server (Phases 2+) | Marketing and user acquisition |
| iOS and Android builds | Original art assets if custom branding required |
| Store listing setup assistance | Legal review (IP, privacy policy, terms of service) |

# 8. Information Needed From You

Screenshots or video of your previous Pylos app (if available)

Access to your chess app for feature reference (APK or TestFlight link)

Preferred visual style — classic wood look vs. modern theme

Confirmation of which phases to proceed with

Apple and Google developer account status

Target launch date

Payment milestone preferences (we suggest per-phase payments)

# 9. Suggested Payment Structure

40% upfront at phase start

30% on delivery of working milestone build

30% on phase completion and source code handover

Each phase is a separate agreement — you can stop after any phase

# 10. Next Steps

Review this proposal and confirm desired phase(s)

Share reference materials (old app screenshots, chess app access)

Agree on Phase 1 scope, timeline, and fixed price

Sign agreement and initiate Phase 1 development

Weekly progress updates via chat with playable builds every 2 weeks

We are ready to start Phase 1 immediately upon confirmation.
Looking forward to building PYLOS with you.